DAWABAG

Online Pharmacy Platform

PROJECT RESUME GUIDE — v2.0

Complete project state as of March 2026 · Hand to developer when resuming

| Item | Value |
| --- | --- |
| Platform | Dawabag — Online Pharmacy (B2C + B2B + Marketplace) |
| Tech Stack | Node.js + TypeScript backend · Next.js 14 web · Flutter mobile |
| Database | PostgreSQL (AWS RDS ap-south-1) + Redis (ElastiCache) |
| Payments | Razorpay (UPI, cards, net banking) |
| e-Invoicing | IRIS IRP6 (einvoice6.gst.gov.in) — free core APIs |
| KYC | GSTN API (Masters India) + Surepass PAN API + Manual DL + NMC |
| SMS | MSG91 · Push: FCM · Email: AWS SES |
| Courier | Shiprocket / Delhivery · Cold chain routing built in |
| Location | Nashik, Maharashtra · AWS ap-south-1 (Mumbai) for DPDP compliance |
| Document version | URS v3.1 FINAL · Compatibility Patch v2.0 |
| Session date | March 30, 2026 |

# 1. What is in this download package

## 1.1 Documents folder (3 files)

| File | Purpose | Status |
| --- | --- | --- |
| Dawabag_URS_v3.1_FINAL.docx | User Requirements Specification — final version with all 7 owner decisions confirmed. Customer types, pricing, KYC, invoicing, marketplace model. | FINAL — no changes needed |
| Dawabag_URS_Customer_Segmentation_v2.2_FINAL.docx | Earlier URS amendment covering customer segmentation decisions in detail. Supplement to v3.1. | FINAL — reference only |
| Dawabag_Beta_Deployment_Guide.docx | Step-by-step deployment guide for non-technical users. Render.com (~Rs.1600/month beta). 12 parts. | FINAL — use for beta launch |

## 1.2 Excel templates folder (5 files — run in numbered order)

| File | Sheets inside | Who fills it | When to use |
| --- | --- | --- | --- |
| 01_Medicine_and_Inventory.xlsx | Medicine Master (21 cols) · Opening Inventory | Admin / Pharmacist | Before go-live — fill all medicines and opening stock |
| 02_All_Masters.xlsx | Vendor · B2C Customers · B2B Retailer · B2B Wholesaler · Doctor (NMC) · Pincode · Coupon · Staff Login | Owner / Admin | Before go-live — all master data |
| 03_Partner_Inventory_Submission.xlsx | READ ME FIRST · Partner Profile · Product List · Opening Stock · Pricing | Partner Retailer / Wholesaler | Give to each approved marketplace partner to fill and submit |
| 04_Partner_Commission_Settlement.xlsx | Settlement Register · Commission Rate Master · Order-wise Settlement Detail | Accounts team | Monthly — after partner invoices are received |
| 05_Product_Review_Approval.xlsx | Product Approval Log · Rejection Reason Codes | Dawabag review pharmacist | Each time a partner submits products for listing |

## 1.3 Database folder (3 SQL files — run in numbered order)

| File | Run order | Purpose | Tables affected |
| --- | --- | --- | --- |
| 01_migration.sql | First | Main schema — all 22 core tables | users, products, orders, vendors, inventory_batches, etc. |
| 02_kyc_migration.sql | Second | KYC verification tables and users table additions | kyc_verifications, adds 20 columns to users, creates admin_kyc_queue view |
| 03_compatibility_patch_v2.sql | Third — CRITICAL | Fixes all 8 critical compatibility gaps | Adds B2B price fields to products, creates 5 marketplace tables, adds vendor rating, reorder alerts, e-invoice table, invoice number sequence |

⚠ Run SQL files in exact order — 01 then 02 then 03 Command: psql -U dawabag_user -d dawabag -f 01_migration.sql Command: psql -U dawabag_user -d dawabag -f 02_kyc_migration.sql Command: psql -U dawabag_user -d dawabag -f 03_compatibility_patch_v2.sql If using Docker: docker exec -i dawabag-db psql -U dawabag_user dawabag < 01_migration.sql Run 03 even if you ran 01 and 02 previously — it uses ALTER TABLE IF NOT EXISTS which is safe to re-run.

## 1.4 Codebase ZIP (dawabag_codebase_v2.zip)

The codebase ZIP contains 96 files — Node.js + TypeScript backend, Next.js 14 web frontend, Flutter mobile app. Extract and follow the deployment guide for setup. The files listed below were updated in this session and contain the compatibility fixes.

| File path in ZIP | What was fixed in this session |
| --- | --- |
| backend/src/index.ts | KYC routes and e-Invoice routes now registered (GAP-07, GAP-06 fix) |
| backend/src/controllers/order.controller.ts | Customer-type pricing, min/max order qty, credit terms, prescription exemption for B2B, reorder alerts, invoice number, audit logging (GAP-01,02,09,10,13) |
| backend/src/controllers/product.controller.ts | Product search returns correct price and qty per customer type (GAP-01,11) |
| backend/src/services/kyc.service.ts | GSTN + PAN auto-verification, Drug License + NMC manual verification, KYC orchestrator |
| backend/src/services/einvoice.service.ts | IRIS IRP6 integration — IRN generation, cancellation, retry queue, e-invoice table SQL |
| backend/src/services/vendor.service.ts | NEW — Vendor approval workflow, rating engine, partner order allocation algorithm (GAP-03,04,12) |
| backend/src/routes/kyc.routes.ts | KYC API endpoints including admin verification and account upgrade |
| backend/src/routes/vendor.routes.ts | NEW — Vendor approval, rating, partner product review, settlement endpoints (GAP-03,04,05) |
| backend/src/controllers/einvoice.controller.ts | e-Invoice API endpoints including IRN generate, cancel, retry, pending queue |
| backend/src/db/compatibility_patch_v2.sql | ALL database changes — B2B prices, marketplace tables, vendor rating, reorder alerts, e-invoices |

# 2. Four customer types — final confirmed decisions

| Type | Who | Auth doc | GST | DB role | Invoice | Price field | Payment terms |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type 1 — B2C | Individual patients | Mobile OTP only | Not required | customer | Tax Invoice | offer_price_paise | Prepaid only |
| Type 2 — B2B Retailer | Pharmacies, hospital pharmacies | DL-20/21 mandatory, GST optional | Optional | b2b_retailer | Tax Invoice (B2B if GSTIN, Unregistered if not) | ptr_price_paise | Prepaid → CAD → Net 7/15/30 → Post-paid |
| Type 3 — B2B Wholesaler | Distributors, stockists | DL-20C/21C mandatory, GST mandatory | Mandatory | b2b_wholesaler | Tax Invoice B2B always | pts_price_paise | Prepaid → CAD → Net 30/45/60 → Post-paid |
| Type 4 — Doctor (NMC) | Individual doctors, NMC registered | NMC/State Medical Council reg. no. + PAN | Not registered | doc_hospital | Tax Invoice (Unregistered Buyer) | institutional_price_paise | Prepaid → Net 7/15 after 5+ orders |

✓ Key decisions locked — do not change these Decision A: B2B Retailers with Drug License but NO GST — ACCEPTED. DL is enough. Decision B: Type 4 = Individual doctors with NMC/State Medical Council registration ONLY. Hospitals/clinics (no GST) go to Type 2 (B2B Retailer with DL). Decision C: If Type 4 doctor gets GST later — admin upgrades existing account to B2B Retailer. No re-registration. Decision D/E/F/G: All three pricing models, all four payment terms, Tax Invoice for all types, doctor pays GST-inclusive price — all confirmed.

# 3. Compatibility audit — what was found and fixed

| Area | Status | Detail |
| --- | --- | --- |
| Customer type pricing (PTR/PTS/Institutional) | FIXED | New price fields added to products table. Order controller uses correct price per type. |
| Minimum order quantity for B2B | FIXED | min_order_qty_retailer and wholesaler fields added. Enforced in order creation. |
| Vendor approval workflow | FIXED | approval_status, kyc_status, approved_by added to vendors. Full approval/reject endpoints built. |
| Vendor / partner rating system | FIXED | Rating formula (fulfilment 40% + on-time 35% + return rate 25%) implemented in vendor.service.ts. |
| Marketplace partner inventory tables | FIXED | 5 new tables: partner_products, partner_inventory, partner_order_items, settlement_batches, partner_commission_rates. |
| e-Invoice route not registered | FIXED | Import and app.use added to index.ts. e_invoices table SQL extracted to migration file. |
| KYC route not registered | FIXED | Import and app.use added to index.ts. |
| Reorder level / minimum stock alert | FIXED | reorder_level_qty field added. Low stock check runs after each order. low_stock_alerts table created. |
| Credit/CAD payment terms in order flow | FIXED | Order controller validates credit limit, deducts credit_used_paise, sets credit_due_date. |
| Prescription exemption for B2B | FIXED | B2B licensed buyers and doctors skip prescription requirement for Schedule H/H1. |
| Product catalogue not filtered by type | FIXED | searchProducts() returns display_price_paise, min/max qty based on customer_type JWT. |
| Vendor pincode for distance allocation | FIXED | pincode, city, state, lat, long added to vendors table. |
| Invoice number sequence | FIXED | generate_invoice_number() DB function, invoice_seq_2526 sequence, DWB/YYYY-YY/000001 format. |
| B2B registration screens not built | PENDING — Sprint 1 | Mobile register_screen.dart and web auth pages need 4-step customer_type registration flow. |
| Refill subscription auto-order | PENDING — Sprint 2 | Table exists. Controller and cron not built. |
| Schedule H1 extra gate in approval | PENDING — Sprint 3 | H1 products need pharmacist cert + secure storage declaration before listing. |
| Cold chain routing in allocation | PENDING — Sprint 3 | Check partner cold_chain_confirmed before allocating refrigerated medicines. |
| Audit log writes across all controllers | PENDING — Sprint 2 | audit_logs table exists. Only order controller writes to it currently. |
| Monthly KYC re-verification cron | PENDING — Sprint 2 | runMonthlyReVerification() function exists. Not wired to node-cron yet. |

# 4. What to do next — sprint plan for developer

## Sprint 1 — Before any user can register (2 weeks)

📋 Sprint 1 tasks — do these before beta launch 1. Run all 3 SQL files in order: 01_migration.sql → 02_kyc_migration.sql → 03_compatibility_patch_v2.sql 2. Set up environment variables (see Section 5 below) — IRP credentials, Surepass PAN API, GST API, etc. 3. Build 4-step registration screen in Flutter mobile and Next.js web: Step 1 = customer_type selector (4 options). Step 2 = type-specific fields. Step 3 = document upload. Step 4 = OTP. 4. Update JWT payload to include customer_type so product and order APIs can read it. 5. Update Medicine Master Excel with PTR, PTS, and Institutional prices for all products. 6. Test order creation for all 4 customer types and verify correct price is used. 7. Test e-invoice generation in IRIS IRP6 sandbox for a sample B2B order. 8. Test KYC auto-verification for GSTIN and PAN using sandbox APIs.

## Sprint 2 — During beta (3 weeks)

📋 Sprint 2 tasks — complete during beta period 9. Wire runMonthlyReVerification() into node-cron (runs 1st of every month at 2 AM). 10. Wire checkLowStockAndAlert() into daily cron (runs at 6 AM daily). 11. Build credit reminder cron — SMS + WhatsApp at Day-3 and Day-1 before credit due date. 12. Write audit_log entries in all remaining controllers (KYC approval, payment, vendor operations). 13. Build admin KYC review screen — table showing pending_kyc accounts with direct portal links. 14. Build admin vendor approval screen — list of pending vendors with Approve/Reject buttons. 15. Build admin low stock dashboard using the v_low_stock view. 16. Test credit order flow: B2B retailer places Net-7 order, verify credit_used_paise deducted, reminder SMS sent.

## Sprint 3 — Post-beta marketplace launch (4 weeks)

📋 Sprint 3 tasks — marketplace and partner features 17. Build partner product submission portal (web form for partners to submit inventory). 18. Build Dawabag team product review screen using partner_products approval flow. 19. Build partner order allocation: integrate PartnerAllocationService.allocateOrder() into order creation. 20. Build settlement generation: monthly batch creation, commission calculation, PDF statement. 21. Cold chain routing in order allocation: check partner cold_chain_confirmed = TRUE before allocating refrigerated SKUs. 22. Schedule H1 gate: require pharmacist certification and secure storage declaration before approving H1 partner products. 23. Refill subscription auto-order cron: daily check for due refills, auto-create orders. 24. Replace numeric pincode distance with PostGIS ST_Distance for accurate geo-based partner allocation.

# 5. Environment variables needed

Create a file called .env in the backend folder and fill all these values before running the server. Never commit .env to Git.

| Variable | Where to get it | Priority |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string — format: postgresql://user:pass@host:5432/dawabag | Before Sprint 1 |
| REDIS_URL | Redis connection URL | Before Sprint 1 |
| JWT_SECRET | Generate with: node -e 'console.log(require("crypto").randomBytes(64).toString("hex"))' | Before Sprint 1 |
| JWT_REFRESH_SECRET | Generate same as JWT_SECRET | Before Sprint 1 |
| RAZORPAY_KEY_ID | Razorpay Dashboard → Settings → API Keys | Before Sprint 1 |
| RAZORPAY_KEY_SECRET | Razorpay Dashboard → Settings → API Keys | Before Sprint 1 |
| MSG91_API_KEY | Sign up at msg91.com — OTP and SMS | Before Sprint 1 |
| MSG91_SENDER_ID | MSG91 dashboard — typically DWABAG | Before Sprint 1 |
| AWS_ACCESS_KEY_ID | AWS IAM user with S3 and SES permissions | Before Sprint 1 |
| AWS_SECRET_ACCESS_KEY | AWS IAM user | Before Sprint 1 |
| AWS_S3_BUCKET | Create bucket in ap-south-1 for prescriptions and invoices | Before Sprint 1 |
| GST_API_URL | https://api.mastersindia.co/api/v2 (sandbox or production) | Before Sprint 1 |
| GST_API_KEY | Sign up at mastersindia.co for GSTN API access | Before Sprint 1 |
| PAN_API_URL | https://kyc-api.surepass.io/api/v1 | Before Sprint 1 |
| PAN_API_TOKEN | Sign up at surepass.io — PAN verification API | Before Sprint 1 |
| IRP_SANDBOX_CLIENT_ID | Register at einvoice6.gst.gov.in as Solution Provider | Before Sprint 1 |
| IRP_SANDBOX_CLIENT_SECRET | IRIS IRP6 sandbox credentials | Before Sprint 1 |
| IRP_PROD_CLIENT_ID | IRIS IRP6 production credentials (after testing) | Before go-live |
| IRP_PROD_CLIENT_SECRET | IRIS IRP6 production credentials | Before go-live |
| IRP_USERNAME | Your IRIS IRP6 registered username (Dawabag GSTIN) | Before Sprint 1 |
| IRP_PASSWORD | Your IRIS IRP6 registered password | Before Sprint 1 |
| DAWABAG_GSTIN | Dawabag's own 15-digit GSTIN | Before Sprint 1 |
| DAWABAG_LEGAL_NAME | Dawabag's registered company name | Before Sprint 1 |
| DAWABAG_ADDRESS | Dawabag's registered address | Before Sprint 1 |
| DAWABAG_CITY | Nashik | Before Sprint 1 |
| DAWABAG_PINCODE | 422013 (or actual pincode) | Before Sprint 1 |
| DAWABAG_STATE_CODE | 27 (Maharashtra) | Before Sprint 1 |
| DAWABAG_PHONE | Dawabag contact phone | Before Sprint 1 |
| DAWABAG_EMAIL | Dawabag contact email for IRP | Before Sprint 1 |
| FCM_SERVER_KEY | Firebase Console → Project Settings → Cloud Messaging | Before Sprint 1 |
| NODE_ENV | development or production | Before Sprint 1 |
| PORT | 4000 | Before Sprint 1 |
| CORS_ORIGINS | http://localhost:3000 for dev, actual domain for prod | Before Sprint 1 |

# 6. Resume context — paste this at the start of the next Claude session

📋 Copy and paste this entire block when starting a new session PROJECT: Dawabag online pharmacy platform — Nashik, Maharashtra STACK: Node.js + TypeScript backend · Next.js 14 web · Flutter mobile · PostgreSQL + Redis · AWS ap-south-1 PAYMENTS: Razorpay · SMS: MSG91 · Push: FCM · Email: AWS SES e-INVOICING: IRIS IRP6 (einvoice6.gst.gov.in) — IRN generation service built in einvoice.service.ts KYC: GSTN API (Masters India) + Surepass PAN API + Manual DL verification + Manual NMC verification COURIER: Shiprocket / Delhivery · Cold chain routing (2kg coolant for refrigerated, 3.5kg for frozen) CUSTOMER TYPES: 4 types: customer (B2C) · b2b_retailer (DL mandatory, GST optional) · b2b_wholesaler (DL+GST mandatory) · doc_hospital (NMC registered doctors, no GST) PRICING: offer_price_paise (B2C) · ptr_price_paise (retailer) · pts_price_paise (wholesaler) · institutional_price_paise (doctor) PAYMENT TERMS: All four: Prepaid (default) · CAD (B2B only) · Net 7/15/30/45/60 · Post-paid (Super Admin only) INVOICE: Tax Invoice for all types. No Bill of Supply. B2B with GSTIN = B2B invoice. Without GSTIN = Unregistered Buyer invoice. MARKETPLACE: Partner retailers/wholesalers list their own inventory on Dawabag portal. Dawabag invoices customer, partner dispatches, Dawabag deducts commission + finding fee, balance to partner. ALLOCATION: Nearest pincode → highest rating → lowest supply price → FEFO expiry DB MIGRATIONS: Run in order: 01_migration.sql → 02_kyc_migration.sql → 03_compatibility_patch_v2.sql COMPATIBILITY AUDIT: 8 critical gaps found and fixed. See Dawabag_Resume_Guide_v2.docx Section 3 for full list. NEXT SPRINT: Sprint 1 — B2B registration screens (Flutter + Next.js) · JWT customer_type · PTR/PTS price data entry · IRP sandbox testing

# 7. Quick reference — key facts your team needs

## Drug schedules and what they mean

| Schedule | Examples | Online ordering | Prescription needed |
| --- | --- | --- | --- |
| OTC (Over The Counter) | Paracetamol, Vitamin D3, Antacids | Yes — freely | No |
| Schedule G | Anti-TB drugs | Yes — with warning | No |
| Schedule H | Metformin, Atorvastatin, Amoxicillin (antibiotics) | Yes — B2C needs Rx · B2B no Rx | Yes for B2C · No for B2B |
| Schedule H1 | Stronger antibiotics, Clonazepam | Yes — with strict controls | Yes always (B2C) |
| Schedule X (Psychotropics) | Alprazolam, Diazepam | HARD BLOCKED — cannot order online | Not applicable |
| NDPS (Narcotics) | Morphine, Codeine | HARD BLOCKED — cannot order online | Not applicable |

## Key API endpoints — quick reference

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/auth/register | Register new user — must include customer_type |
| POST | /api/v1/auth/login | Login — returns JWT with customer_type in payload |
| POST | /api/v1/kyc/verify-gstin | Auto-verify GSTIN via GSTN API |
| POST | /api/v1/kyc/verify-pan | Auto-verify PAN via Surepass API |
| POST | /api/v1/kyc/admin/verify-drug-license | Admin manually verify drug license |
| POST | /api/v1/kyc/admin/verify-nmc | Admin manually verify NMC registration |
| GET | /api/v1/products/search?pincode=422001 | Search products — returns correct price per customer_type from JWT |
| POST | /api/v1/orders | Create order — uses customer_type for pricing, qty limits, prescription |
| POST | /api/v1/einvoice/generate/:orderId | Generate IRN on IRP — triggered when order status = packed |
| GET | /api/v1/vendors/pending-approval | Admin — list vendors awaiting KYC approval |
| POST | /api/v1/vendors/:id/approve | Admin — approve vendor with DL type and expiry |
| GET | /api/v1/vendors/partner-products/pending | Admin — partner products awaiting review |
| POST | /api/v1/vendors/partner-products/:id/approve | Admin — approve partner product for listing |
| GET | /api/v1/vendors/settlements/pending | Admin — partners with unsettled commissions |

Dawabag Project Resume Guide v2.0 — Generated March 2026 — Keep this document with all downloaded files